PROJECT PLANNING BRIEF

Safeguarding Self-Assessment and Training Portal

Planning document for a mosque-facing portal that combines structured safeguarding self-assessment with guided training pathways.

| Document type | Planning brief / product scope |
| --- | --- |
| Audience | Programme leads, trustees, product & content teams |
| Date | 31 July 2026 |
| Status | Working draft for review |

Purpose in one line Help mosque teams understand their safeguarding readiness, close gaps with clear actions, and complete role-appropriate training — in one simple digital portal.

# 1. Objectives

The portal should make safeguarding practical for mosque trustees, safeguarding leads, staff and volunteers. It is not a generic LMS; it links self-assessment evidence to training and improvement actions.

- Give each mosque a clear picture of current safeguarding practice using RAG-rated domains and checklists.

- Convert gaps into owned actions with due dates and progress tracking.

- Assign training modules by role (trustee, safeguarding lead, volunteer, madrasa/youth worker).

- Create a durable evidence trail for trustees, charity reporting and Beacon Mosque standards work.

- Keep the experience simple enough for volunteers with limited digital confidence.

# 2. Problem statement

Many mosques have goodwill and some policies, but practice is uneven. Policies may exist without training, incident routes, safer recruitment or refresher schedules. Training is often ad hoc and not linked to the risks the mosque has actually identified.

Without a shared self-assessment and training space, readiness stays oral, evidence is scattered, and trustees cannot see what is red, amber or green across the organisation.

# 3. Users and roles

| Role | Primary job in the portal |
| --- | --- |
| Mosque safeguarding lead | Complete assessment domains, upload/note evidence, assign actions, track training. |
| Trustees / chair | Review RAG summary, approve policies, oversee open actions. |
| Operations / premises leads | Complete linked domains (programmes, site, access, security). |
| Madrasa / youth leads | Complete education and pastoral safeguarding checks. |
| Staff & volunteers | Complete induction and role-based training modules. |
| Beacon Mosque programme team | Issue packs, monitor progress, support improvement, report aggregate readiness. |

# 4. Scope

## 4.1 In scope

- Mosque assessment packs with secure access links.

- Domain checklists with RAG scores, evidence notes and open actions.

- Safeguarding-first lead area, with linked operations, premises and madrasa domains.

- Role-based training catalogue with completion status and refresher reminders.

- Admin view for Beacon Mosque to create packs and monitor mosque progress.

- Exportable summary for trustees (PDF or printable pack summary in a later phase).

## 4.2 Out of scope (initial release)

- Case management for individual safeguarding incidents (the portal records that routes exist; it does not replace LADO / statutory systems).

- Live DBS application processing.

- Full accreditation scoring for every Beacon Mosque standard beyond safeguarding readiness.

- Multi-language content beyond English in phase 1 (planned later).

# 5. Self-assessment framework

Assessment is organised by lead areas and domains. Each domain has a short checklist, RAG rating, evidence notes and improvement actions.

| Lead area | Domains | Focus |
| --- | --- | --- |
| Safeguarding Lead | Policies & Procedures; Incident Reporting & Escalation; Training & Safer Recruitment | Core safeguarding governance |
| Operations Lead | Programmes & Events; Volunteers & Staff; Communications & Records | Day-to-day accountability |
| Premises & Security Lead | Site Safety; Access / CCTV / Large Events; Hate Crime / Protective Security | Physical safety and protective security |
| Madrasa / Youth Lead | Madrasa; Youth Activities; Pastoral / One-to-One Support | Children, youth and pastoral practice |

## 5.1 Safeguarding lead checklist (core)

| Domain | Checklist items |
| --- | --- |
| Policies & Procedures | Policy adopted; reviewed in 12 months; accessible; code of conduct |
| Incident Reporting | Named route; concern log; LADO/local contacts; lessons learned |
| Training & Safer Recruitment | Induction; refresher schedule; DBS/vetting; references |

## 5.2 RAG meaning

| RAG | Meaning |
| --- | --- |
| Green | Practice is in place, evidenced and reviewed. |
| Amber | Partial practice — gaps known and actions planned. |
| Red | Missing or unsafe — urgent action required. |
| Unset | Not yet reviewed. |

# 6. Training pathway design

Training should follow the assessment. Where a domain is amber or red, the portal recommends the modules that close that gap. Completions feed back into the Training & Safer Recruitment domain.

| Module | Audience | Outcome |
| --- | --- | --- |
| Safeguarding foundations | All staff & volunteers | Recognise harm, report concerns, know the mosque route |
| Trustee safeguarding duties | Trustees | Understand charity trustee responsibilities and oversight |
| Designated safeguarding lead | Safeguarding leads | Handle concerns, escalate, keep proportionate records |
| Safer recruitment | Recruiters / leads | Apply DBS, references and induction consistently |
| Madrasa & youth practice | Teachers / youth workers | Ratios, consent, pickup, boundaries, activity risk |
| Pastoral boundaries | Imams / pastoral workers | Safe one-to-one practice and referral paths |
| Annual refresher | All relevant roles | Keep knowledge current on a scheduled cycle |

## 6.1 Training product rules

- Short modules (15–40 minutes) with plain language and mosque examples.

- Completion recorded against person, role and mosque pack.

- Refresher reminders at 12 months (configurable).

- Optional quiz / acknowledgement at end of each module.

- Certificates or completion statements available for trustees’ files.

# 7. End-to-end user journey

- Beacon Mosque creates an assessment pack for a mosque and shares a secure access link.

- Mosque contact confirms details and assigns lead areas to the right people.

- Leads complete checklists, set RAG scores and add evidence notes.

- Portal generates recommended actions and training modules from amber/red domains.

- Trustees review the summary; open actions are owned with due dates.

- Staff and volunteers complete assigned training; completions update readiness.

- Mosque moves from draft → in review → monitoring; annual refresh cycle begins.

# 8. Product surfaces

| Surface | Purpose |
| --- | --- |
| Mosque pack home | RAG overview, open actions, training progress |
| Domain assessment pages | Checklist, RAG, evidence notes, actions |
| Training catalogue / learner view | Assigned modules, status, refreshers |
| Trustee summary | High-level readiness and priority risks |
| Admin / programme console | Create packs, support mosques, export metrics |

# 9. Delivery phases

| Phase | When | Outcome |
| --- | --- | --- |
| 0 — Align | Week 1–2 | Confirm scope, content owners, success metrics and pilot mosques |
| 1 — Assessment MVP | Week 3–8 | Packs, domains, RAG, actions, admin list live for pilots |
| 2 — Training MVP | Week 9–14 | Core modules, assignment by role, completion tracking |
| 3 — Link & report | Week 15–18 | Assessment→training recommendations; trustee summary export |
| 4 — Scale | Week 19+ | Content expansion, refreshers, multi-language, broader rollout |

## 9.1 Pilot success criteria

- At least 5 pilot mosques complete a full safeguarding lead assessment.

- Each pilot has fewer than 3 unset domains after facilitated walkthrough.

- 80% of assigned safeguarding leads finish foundations training within 4 weeks.

- Trustees at pilot sites can explain their top 3 red/amber risks from the portal summary.

# 10. Data, privacy and safeguarding boundaries

- Store mosque contact details, assessment answers, action logs and training completions only.

- Do not store detailed disclosures about individuals or case files in this portal.

- Use secure pack tokens / authenticated access; avoid public listing of mosque scores.

- Define retention periods for packs, evidence notes and training records.

- Provide clear privacy notice for mosque users and programme administrators.

- Align wording with UK charity safeguarding expectations and local referral practice.

# 11. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Portal mistaken for case management | Clear onboarding copy; no individual case fields |
| Low completion by busy volunteers | Short modules; mobile-friendly UI; facilitator support |
| Inconsistent RAG judgements | Guidance text per domain; example evidence prompts |
| Content drifts from current law/practice | Named content owner; annual review calendar |
| Access link sharing too widely | Token rotation; contact verification; audit of updates |

# 12. Open decisions

| Decision | Options / notes |
| --- | --- |
| Identity model | Magic-link packs vs full user accounts for every learner |
| Evidence uploads | Notes only in MVP vs file uploads (policy PDFs, certificates) |
| Training media | Text + checklist first vs video/audio from launch |
| Scoring model | Manual RAG only vs weighted checklist scoring |
| Certification | Simple completion statement vs branded certificate |
| Language plan | English-only MVP vs priority community languages in phase 2 |

# 13. Workstreams and owners

| Workstream | Owner | Key deliverables |
| --- | --- | --- |
| Product / UX | TBC | Pack journey, domain pages, training learner view |
| Assessment content | TBC | Checklist wording, RAG guidance, evidence prompts |
| Training content | TBC | Module scripts, quizzes, refresher schedule |
| Engineering | TBC | Packs API, auth, admin, completions storage |
| Pilot support | TBC | Mosque onboarding, walkthroughs, feedback loop |
| Governance | TBC | Privacy, retention, trustee reporting approach |

# 14. Immediate next steps

- Confirm pilot mosques and named safeguarding contacts.

- Approve the core safeguarding checklist wording for phase 1.

- Choose identity model (pack link vs accounts) for learners.

- Commission foundations + DSL + trustee modules as training MVP.

- Define admin metrics dashboard (packs created, % green domains, training completion).

- Schedule fortnightly steering check-ins through phase 2.

# 15. Document control

| Version | Date | Notes |
| --- | --- | --- |
| 0.1 | 31 July 2026 | Initial planning brief for review |